## Slide 1
Release Management Strategy
Controlled, Auditable, Bi-Weekly Delivery — Across All Teams
Bi-Weekly Sprint Cadence · 5 Teams · Mixed Delivery Platforms
Release Management Strategy | Confidential

## Slide 2
The Challenge
Before
No single source of truth — who built what?
Impossible to remove one team without rebuilding everything
No record of exactly what was deployed to SIT vs UAT
Teams on different tools (Git, SharePoint) — no unified process
After
One Excel manifest per sprint — CM owns every build decision
Any team can be deferred or removed with a single checkbox change
Every environment tagged to an exact version — always auditable
Works for Git teams AND SharePoint teams in the same build
Release Management Strategy | Confidential

## Slide 3
Our Five Teams — Two Delivery Models
All teams feed into one controlled build — regardless of how they store their work
Conversion
SharePoint
Customer data ETL pipelines Delivers via: SharePoint folder Version tracked as artifact v1.x
Interfaces
Git
REST & file integrations Delivers via: Git branch Version tracked as commit SHA
Workflow Config
Git
Business workflow rules & approvals Delivers via: Git branch May be deferred if not ready
Func Config
Git
Product config & region codes Delivers via: Git branch Reference data for all teams
COTS Platform
Vendor
Third-party ETL platform upgrade Delivers via: Vendor package Hotfixes tracked in build record
CM assembles all five into one controlled build — the manifest is the single record of what went in
Release Management Strategy | Confidential

## Slide 4
The Build Manifest — Excel File, CM-Owned
manifest.xlsx — Sprint 12
Team
Source
Included?
Version
ELM Items
Conversion
SharePoint
✅ Yes
v1.3
ELM-1201, 1202, 1208
Interfaces
Git
✅ Yes
b2c3d4e5
ELM-1210, 1215
Workflow Config
Git
⛔ Deferred
—
ELM-1220, 1221
Func Config
Git
✅ Yes
c3d4e5f6
ELM-1230, 1231
What the manifest controls
• Which teams are in this build — and which are held back
• The exact version (commit or file) deployed to each environment
• COTS platform version and hotfix list
• Who built it, when, and which ELM work items are included
• SIT and UAT deployment status — updated as environments progress
CM approves every change to this file
The manifest lives in a controlled repository. All edits are tracked with a full audit trail — who changed what and when.
Release Management Strategy | Confidential

## Slide 5
Sprint-12 in Numbers — From Start to Sign-Off
Day 1 Sprint Cut
Branches created (Git teams)
Days 2-9 Teams Develop
Feature work in own systems
Day 10 Build Day
Manifest finalised include/defer decision
Day 10 Report Generated
Release notes auto-generated
Day 11 SIT Deploy
Tagged to exact version deployed
Days 12-14 SIT Testing
Defects raised in ELM
Day 15 UAT Deploy
Business sign-off testing
Day 20 Sprint Close
Git branches merged to main
3 of 4 teams included
1 team deferred — no impact on build
1 COTS upgrade
2 hotfixes tracked and documented
100% auditable
Every decision recorded in the manifest
Release Management Strategy | Confidential

## Slide 6
Risk Control — We Can Remove Any Team at Any Time
Scenario 1: Team not ready on Build Day
Team deferred before build
• CM marks team as 'Deferred' in the manifest Excel
• Their work stays safely in their branch or SharePoint folder
• Rest of the build proceeds unchanged
• No code surgery — no rebasing — no risk to other teams
• Deferred ELM items are noted and carried to the next sprint
Zero impact on the rest of the build
Scenario 2: Problem found in SIT testing
Team removed mid-SIT
• CM creates a 'patch' manifest — a copy with that team excluded
• Patch build is deployed to SIT (other teams unaffected)
• Original manifest is preserved as audit record
• Issue is logged in ELM and tracked for next sprint
• No production risk — defect caught in SIT
Original audit trail is never overwritten
Release Management Strategy | Confidential

## Slide 7
Why This Approach Works
Designed for compliance, flexibility, and scale
Full Audit Trail
Every build decision is recorded with who, what, and when
Works for Any Team
Git, SharePoint, or vendor packages — all in one build
No Build Held Hostage
One team's issues never delay everyone else's release
ELM Traceability
Every change links back to an ELM work item end-to-end
Repeatable Process
Same scripts, same Excel template, every sprint — no surprises
Compliance Ready
Immutable audit log meets regulatory and CM board requirements
Release Management Strategy | Confidential

## Slide 8
This Strategy Is Live and Proven
Sprint-12 completed end-to-end using this process
5 Teams Onboarded
Mix of Git and SharePoint — all managed from one manifest
Bi-Weekly Cadence
Sprint cut → SIT → UAT → Release in under 3 weeks
Zero Process Gaps
Deferred teams, mid-SIT removals, COTS upgrades — all covered
The manifest Excel file is the contract between the CM team and every delivery team. It is the only document that needs to be reviewed before any build goes to SIT or UAT.
Release Management Strategy | Confidential