## Slide 1
Release Management
Git Branching Strategy — Sprint-12 End-to-End Demo
Sprint-12 · 9 Jun – 20 Jun 2026
5 Teams · Polyrepo · IBM ELM Integrated
Sprint-12 Release Management Demo | Git Branching Strategy Prototype

## Slide 2
Strategy at a Glance
Polyrepo + lightweight Release Manifest Repo as CM coordination hub
Polyrepo Structure
5 independent team repos No cross-team merge conflicts Each team owns their pipeline
Manifest-Driven Builds
manifest.yml = single source of truth CM decides include/defer per team Auditable via git history
Environment Tags
sit/sprint-NN uat/sprint-NN release/sprint-NN on main Exact commit pinned forever
Repositories in Play
repo-release-manifest
CM hub — manifests, scripts, runbook
repo-conversion
Pentaho ETL — customer data pipelines
repo-interfaces
REST integrations, Pentaho jobs
repo-workflow-config
Workflow rules, approval chains
repo-func-config
Region codes, product hierarchy
Sprint-12 Release Management Demo | Git Branching Strategy Prototype

## Slide 3
Sprint-12 Lifecycle — 8 Phases
From sprint cut to UAT close in one repeatable process
1
Cut Sprint
CM creates sprint/sprint-12 branches in all team repos
2
Teams Develop
Feature branches off sprint/sprint-12 ELM-XXXX: commit convention
3
Build Day Manifest
CM fills manifest.yml included / deferred decision
4
Generate Report
generate-report.sh sprint-12 produces RELEASE-NOTES.md
5
Deploy to SIT
Included teams deployed tag-environments.sh sprint-12 sit
6
SIT Testing
Optional: patch manifest if team removed mid-SIT
7
Deploy to UAT
tag-environments.sh sprint-12 uat uat/sprint-12 tags created
8
Close Sprint
close-sprint.sh sprint-12 Merge to main, release tags
Sprint-12 Release Management Demo | Git Branching Strategy Prototype

## Slide 4
Phase 1 — Cut the Sprint
CM runs cut-sprint.sh on Day 1 to create sprint branches and scaffold the manifest
What the script does
• Fetches latest main in each team repo
• Creates sprint/sprint-12 branch from main
• Pushes the branch to GitHub
• Scaffolds releases/sprint-12/manifest.yml from template
• Scaffolds releases/sprint-12/cots-sprint-12.md
• Creates placeholder RELEASE-NOTES.md
Command
$ ./scripts/cut-sprint.sh sprint-12
Output — branches created in GitHub
repo-conversion
sprint/sprint-12 ✅
repo-interfaces
sprint/sprint-12 ✅
repo-workflow-config
sprint/sprint-12 ✅
repo-func-config
sprint/sprint-12 ✅
Teams are notified of branch name
sprint/sprint-12 — create your feature branches off this
Sprint-12 Release Management Demo | Git Branching Strategy Prototype

## Slide 5
Phase 2 — Teams Develop in Their Own Repos
Each team works independently on feature/ELM-XXXX-* branches off sprint/sprint-12
Conversion Team ✅
ELM-1201 customer_address_mapping.ktr v1.2 → suburb normalisation + PO Box detection ELM-1202 account_load.sql null guards → reject null customer_id / empty account_type ELM-1208 rename_audit_column.sql (idempotent) → created_by → audit_user for COTS 2.4.0
Interfaces Team ✅
ELM-1210 rest_endpoints.properties → all URLs moved to /v2, timeout 30s → 60s ELM-1215 retry_config.properties → retry on 408 / 503 / 504 status codes → circuit breaker added (10 failures / 60s)
Workflow Config ⛔ DEFERRED
ELM-1221 workflow_rules.xml v1.2 ✅ done → Account closure workflow rule added ELM-1220 dynamic approval chains ❌ blocked → Pending business sign-off → Too risky to deploy partial change → CM decision: defer whole team
Func Config Team ✅
ELM-1230 region_codes.sql → MED, MEA, NAC regions added ELM-1231 product_hierarchy.sql → Mediterranean & MEA product variants → Balance thresholds updated for new markets
Commit convention: ELM-XXXX: description — links every change to IBM ELM work item
Sprint-12 Release Management Demo | Git Branching Strategy Prototype

## Slide 6
Phase 3 — Build Day: Finalise the Manifest
CM opens manifest.yml and makes the include/defer decision for each team
releases/sprint-12/manifest.yml
release: sprint-12 build_date: "2026-06-20" built_by: john.smith teams: conversion: included: true commit: a1b2c3d4 elm_work_items: [ELM-1201, ELM-1202, ELM-1208] workflow_config: included: false reason: "ELM-1220 blocked — deferred to sprint-13" cots: version: "2.4.0" previous_version: "2.3.8" hotfixes_included: [HF-2024-011, HF-2024-012]
Build Day Decisions
Conversion
✅ Included
All 3 ELM items complete
Interfaces
✅ Included
v2 upgrade + retry ready
Workflow Config
⛔ Deferred
ELM-1220 blocked
Func Config
✅ Included
Region data complete
COTS: Acme ETL Platform 2.3.8 → 2.4.0
HF-2024-011, HF-2024-012 · Requires ELM-1208 migration (audit_user rename)
Sprint-12 Release Management Demo | Git Branching Strategy Prototype

## Slide 7
Phase 4 — Generate the Release Notes
./scripts/generate-report.sh sprint-12 → releases/sprint-12/RELEASE-NOTES.md
Command
$ ./scripts/generate-report.sh sprint-12
RELEASE-NOTES.md structure
# Release Notes — sprint-12 | Sprint dates | 2026-06-09 → 2026-06-20 | | Built by | john.smith | ## Teams Included in This Build ### Conversion ✅ - Branch: sprint/sprint-12 Commit: a1b2c3d4 - ELM items: ELM-1201, ELM-1202, ELM-1208 ## Teams Deferred (not in this build) ### Workflow Config ⏸ - Reason: ELM-1220 blocked pending sign-off ## COTS Product | Version | 2.4.0 Previous: 2.3.8 | | Hotfixes | HF-2024-011, HF-2024-012 | ## Environment Status | SIT | deployed | 2026-06-20 | — | | UAT | pending | — | — |
How this report is used
• Committed to repo-release-manifest
• PR raised for CM team review (CODEOWNERS)
• Shared with stakeholders as official build record
• Audit trail: who built what, from which commit
• Deferred teams logged — tracked to next sprint
• COTS hotfixes documented for compliance
Implementation: Python + PyYAML
Shell YAML parsing (grep/awk) failed on inline arrays [ELM-1201, ELM-1202]. Rewritten as generate-report.py — robust, handles all manifest structures.
Sprint-12 Release Management Demo | Git Branching Strategy Prototype

## Slide 8
Phase 5 — Deploy to SIT and Tag
After deployment: ./scripts/tag-environments.sh sprint-12 sit
What gets tagged
repo-conversion
sit/sprint-12 → commit a1b2c3d4
repo-interfaces
sit/sprint-12 → commit b2c3d4e5
repo-func-config
sit/sprint-12 → commit c3d4e5f6
repo-workflow-config
(skipped — included: false)
Why tags matter
• Survives branch deletion after sprint close
• Tells ops exactly what code is in each env
• Auditable: tag message records who deployed when
• Enables rollback: redeploy from tag at any time
• Patch releases get their own tag (sprint-12-patch1)
manifest.yml updated automatically
environments: sit: status: deployed deployed_by: john.smith deployed_date: 2026-06-20 14:30
⚠ Mid-SIT Issue?
Create sprint-12-patch1/manifest.yml → set team to included: false → re-tag
Sprint-12 Release Management Demo | Git Branching Strategy Prototype

## Slide 9
Phase 8 — Close the Sprint (UAT Passed)
./scripts/close-sprint.sh sprint-12 — merge to main, tag releases, carry over deferrals
Included teams — merged to main
repo-conversion
sprint/sprint-12 → main + release/sprint-12
repo-interfaces
sprint/sprint-12 → main + release/sprint-12
repo-func-config
sprint/sprint-12 → main + release/sprint-12
Deferred team — sprint branch stays open
repo-workflow-config
sprint/sprint-12 stays open → ELM-1220 continues in sprint-13 manifest
Complete tag history after close
sit/sprint-12
Pinpoints SIT-tested commit
uat/sprint-12
Pinpoints UAT-approved commit
release/sprint-12
Production-ready main snapshot
Applied to each included team repo (repo-conversion, repo-interfaces, repo-func-config)
Sprint-12 Release Management Demo | Git Branching Strategy Prototype

## Slide 10
Key Design Decisions
Why this strategy was chosen over the alternatives
Polyrepo, not monorepo
Teams deploy independently. No one team's work blocks another's release. No cross-team merge conflicts.
manifest.yml as source of truth
CM-owned file in one place. All build decisions are git-committed — full audit trail with who changed what and when.
included: false — not branch deletion
Deferred team's branch stays intact. No rebasing drama. The branch just isn't wired into the build manifest.
patch manifest for mid-SIT removal
sprint-12-patch1/manifest.yml preserves the original sprint-12 record. Immutable audit trail for compliance.
Git tags, not branch names, track environments
Tags survive branch deletion. Ops can always redeploy sit/sprint-12 even after branches are cleaned up.
Python for YAML report, not bash
Bash grep/awk breaks on inline arrays like [ELM-1201, ELM-1202]. PyYAML handles all valid YAML correctly.
Sprint-12 Release Management Demo | Git Branching Strategy Prototype

## Slide 11
Live Demo Checklist
Step-by-step commands to run during the demo
1. Show GitHub repos
Open all 5 repos in browser: main branch vs sprint/sprint-12 diff
2. Show manifest.yml
cat releases/sprint-12/manifest.yml — highlight included: false for workflow_config
3. Generate report
./scripts/generate-report.sh sprint-12 cat releases/sprint-12/RELEASE-NOTES.md
4. Show sprint-12 diff (conversion)
git -C ../repo-conversion diff main sprint/sprint-12
5. Show sprint-12 diff (interfaces)
git -C ../repo-interfaces diff main sprint/sprint-12
6. Show deferred branch
git -C ../repo-workflow-config log main..sprint/sprint-12 --oneline
7. Run tag-environments (SIT)
./scripts/tag-environments.sh sprint-12 sit git -C ../repo-conversion tag -l
8. Show no tag on deferred repo
git -C ../repo-workflow-config tag -l (empty — correctly excluded)
9. Show close-sprint dry run
Open close-sprint.sh and walk through merge + release tag logic
10. Show issue template
.github/ISSUE_TEMPLATE/remove-team-mid-sit.md — mid-SIT removal checklist
Sprint-12 Release Management Demo | Git Branching Strategy Prototype

## Slide 12
What This Prototype Demonstrates
Sprint-12 is fully prototyped with 5 live GitHub repositories
• End-to-end repeatable process from sprint cut to UAT close
• CM controls all build decisions via a single manifest.yml — auditable, versioned, CM-gated
• Teams work independently with zero cross-repo coordination overhead
• Deferred teams never block a release — just set included: false
• Environment state is always queryable: which commit is in SIT right now? Check the tag.
• ELM traceability end-to-end: work item → feature branch → sprint branch → manifest → release tag
• Mid-sprint removals handled cleanly via patch manifests, not branch surgery
Repositories
github.com/satishreddy13 • repo-release-manifest • repo-conversion • repo-interfaces • repo-workflow-config • repo-func-config
Sprint-12 Release Management Demo | Git Branching Strategy Prototype